# WEEKLY PROGRESS REPORT #1

DATE:

REPORT PERIOD: 	STAGE 1: Project Start Up 	(26th July - 2nd Aug)

PROJECT NAME:	 TopFarmer Game

CLIENT: 		Sonia Berman <sonia@cs.uct.ac.za>

GROUP MEMBERS: 	Evian McKeown MCKEVI001@myuct.ac.za

Mustafa Mohamed MHMMUS009@myuct.ac.za

Zahra Bawa BWXZAH003@myuct.ac.za

## TASK ACTIVITIES

- Finalize goals and prepare statement of scope:

Identify overall purpose of project and all stakeholders as well as SMART goals for the project and a list of functions and features that will be available to users. State user inputs, system outputs and performance requirements. Identify resources needed and constraints. Discuss project feasibility.

Contributors:

- Finalize roles of each team member:

Identify team member roles and responsibilities. Record this information in the roles.doc file, including a summary of role duties.

Contributors:

- Complete Risk analysis:

Fill in the risk analysis report with realistic risks including consequences, probability, possible impact, mitigation strategies, monitoring and management for each risk.

Contributors:

- Draw up a first draft of the Project Plan:

- First drafts of use cases, analysis model and object interaction

- Prepare weekly progress report of Stage 1:

## PLANNED ACTIVITIES

The following activities are planned for Stage 2 of the project (2nd Aug – 8th Aug):

- Create Use case scenarios with associated UML diagram and associated narrative

- Create Analysis Model

- Develop Object Interaction from use cases

- Complete Project Plan

- Prepare weekly progress report for stage 2

- Decide on what kind of prototype is to be implemented

- Create test plan

## PROBLEMS

## REVISION